Ledgerline

Compliance and Filing Management for Chartered Accountant Firms

Business Requirements Document

| Item | Detail |
| --- | --- |
| Document status | Draft v1.0 for review and sign-off |
| Date | 8 October 2026 |
| Prepared for | Firm Partners and Administrator |
| Technology direction | Python (API and workers) and React (web client) |
| Reference | Interactive UI mockup: Ledgerline-mockup.html |

# 1. Purpose and how to use this document

This document states what the business needs from Ledgerline. It is written so that each requirement can be built, tested and signed off on its own. Every requirement has an ID, a priority and a testable acceptance condition. Anything not written here is out of scope until it is added through change control (section 16).

Priority keys: M = must have for go-live. S = should have, planned for the first release after go-live. C = could have, only if time allows.

# 2. Business background and objectives

A traditional chartered accountant (CA) firm serves individuals and mid-sized businesses. One coordinator collects documents and files returns. Many third parties (individual consultants and small CA firms) help with preparation. Filings repeat every month, quarter and year. Today, tracking is manual, so deadlines, missing documents and unpaid fees are found late.

| ID | Objective | Measure of success |
| --- | --- | --- |
| BO-1 | No filing missed or filed late because of an internal tracking failure | 0 late filings caused by the firm, per quarter |
| BO-2 | Documents arrive earlier | Median days from alert to complete documents falls by 30% within 2 quarters |
| BO-3 | Work reaches the right person at once | Documents received to consultant assigned within 1 working day for 95% of cycles |
| BO-4 | Know who has paid and who has not | 100% of clients show a current fee status; overdue fees visible the day they fall due |
| BO-5 | Client data stays confidential and every access is provable | 0 unauthorised access incidents; every access appears in the audit log |
| BO-6 | One coordinator can run a growing portfolio | Active clients per coordinator increases by 50% without added staff |

# 3. Scope

## 3.1 In scope

Client records, packages and filing calendars, assigned when a client is created

Automatic generation of recurring monthly, quarterly and yearly filing cycles

Automatic client alerts before due dates and chasing of missing documents

Document collection from clients through a secure link, with versioning

Internal alerts when documents arrive and when they are missing

Assignment of work to in-house staff and external consultants with limited access

Review (maker-checker), filing proof and acknowledgement storage

Fee plans, invoices, payment recording and fee status tracking

Role-based access with Administrator as super user

Audit log, reports, backup and data retention

## 3.2 Out of scope for go-live

Filing directly on government portals (staff file on the portals and upload the proof)

Online payment gateway (payments are recorded manually in release 1)

Accounting and bookkeeping, payroll, and statutory computation of tax

Native mobile apps (the web client must work on a phone browser)

Automatic reading of document contents (OCR)

# 4. Stakeholders and roles

| Role | Who | What they need |
| --- | --- | --- |
| Administrator | Partner or practice head | Sees everything. Sets up packages, calendars, people and access. Reviews audit log and fees. |
| Staff | In-house coordinators and reviewers | See only clients assigned to them. Chase documents, assign consultants, review, file, record fees for own clients. |
| Consultant | External individual or small CA firm | See only the task given. Download inputs, upload work. Access ends when the task closes. |
| Client | Individual or business contact | Upload documents through a private link. See what is pending. Cannot see other clients. |
| System | Scheduler and automated jobs | Creates cycles, sends alerts, escalates, closes access, verifies the audit log. |

# 5. Assumptions, constraints and dependencies

| ID | Statement | Owner |
| --- | --- | --- |
| A-1 | Statutory due dates are supplied and kept current by the firm. The system holds them as editable data, not fixed code. | Administrator |
| A-2 | Clients have an email address and ideally a mobile number able to receive WhatsApp or SMS. | Firm |
| A-3 | Staff file returns on government portals themselves and upload the acknowledgement. | Staff |
| A-4 | The firm approves the legal basis and retention periods in section 12 before go-live. | Partners |
| C-1 | Client documents must stay within India unless Partners approve otherwise. | Partners |
| C-2 | Alert messages that use WhatsApp need pre-approved message templates from the provider. | Firm |
| D-1 | Email delivery service and WhatsApp or SMS provider are available and contracted. | Firm |

# 6. Business process summary

Every filing cycle follows the same life. Each step has a named owner, and each step is recorded in the audit log.

| Step | Event | Owner | System behaviour |
| --- | --- | --- | --- |
| 1 | Client created with a package | Staff or Admin | Filing calendar attached; all cycles for the financial year generated |
| 2 | Alert before due date | System | Client receives a secure upload link and a checklist |
| 3 | Documents arrive | Client | Staff owner notified; checklist updates |
| 4 | Documents missing | System | Staff owner notified; client reminded; Admin warned if still empty at escalation point |
| 5 | Assign preparer | Staff | In-house person or consultant given limited access to this cycle only |
| 6 | Prepare | Preparer | Work uploaded as a new version |
| 7 | Review | Checker (different from preparer) | Approve or return with comments |
| 8 | File and acknowledge | Staff | Filing proof and reference number stored; cycle closed; consultant access ends |
| 9 | Next cycle | System | Next cycle is already scheduled; alert dates computed |

# 7. Functional requirements

Format: ID, requirement, priority, acceptance condition. Acceptance conditions are the tests used at sign-off.

## 7.1 Clients

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-CL-01 | Create a client as Individual or Business with legal name, PAN, GSTIN where applicable, contacts, owner (staff) and package. | M | A client cannot be saved without name, type, owner and package. PAN and GSTIN formats are validated. |
| FR-CL-02 | Reject duplicate clients on PAN or GSTIN. | M | Saving a second client with an existing PAN or GSTIN is blocked and points to the existing record. |
| FR-CL-03 | Support several contacts per client with one marked as the primary recipient of alerts. | M | Alerts go to the primary contact; others are copied only if chosen. |
| FR-CL-04 | Change owner, package or status (active, paused, closed) with a reason. | M | Each change is dated, attributed and shown in the history. Closed clients generate no new cycles. |
| FR-CL-05 | Import clients from a spreadsheet with a validation report before anything is saved. | S | Rows with errors are listed with reasons; valid rows are saved only after confirmation. |
| FR-CL-06 | Search and filter clients by name, PAN, owner, package and status. | M | Staff see results only from their assigned clients. |

## 7.2 Packages and filing calendars

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-PK-01 | Administrator creates packages that list the filings included, the fee, billing frequency and the document checklist per filing. | M | A package cannot be published without at least one filing and a fee. |
| FR-PK-02 | Administrator maintains filing calendars: filing type, frequency (monthly, quarterly, yearly), due-date rule, financial-year handling and alert lead time. | M | Due dates for a full year are shown in a preview before saving. |
| FR-PK-03 | Default alert lead time is 4 days for monthly filings and 21 days for yearly filings. Quarterly default is set by Administrator. Each calendar entry may override the default. | M | Alert date equals due date minus lead time, in India time, adjusted per FR-PK-04. |
| FR-PK-04 | When a due date or alert date falls on a holiday or weekend, the system applies the rule chosen for that calendar entry (earlier working day or as is). | M | A test calendar with a known holiday produces the expected alert date. |
| FR-PK-05 | Packages and calendars are versioned. A change applies to future cycles only; cycles already created keep their version. | M | Editing a package does not alter any existing cycle. The cycle shows the version it was built from. |
| FR-PK-06 | When the government extends a due date, Administrator can apply the new date to all affected open cycles in one action, with a reason. | M | Affected cycles show the new date, alerts are recomputed, and the change is logged. |
| FR-PK-07 | Staff assigning a package at client creation can add or remove filings for that client only, with Administrator approval for removals. | S | A removal stays pending until approved; the client keeps the filing in the meantime. |

## 7.3 Recurring cycles

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-CY-01 | On package assignment, the system creates all cycles for the current financial year and keeps at least 12 months of future cycles ready at all times. | M | A new monthly client shows 12 monthly cycles with correct periods and due dates. |
| FR-CY-02 | A cycle has one stage at a time: Scheduled, Awaiting documents, Documents received, Assigned, Preparing, In review, Ready to file, Filed, Acknowledged, Closed. Moves between stages follow section 7.6. | M | No stage can be skipped. Illegal moves are refused by the server. |
| FR-CY-03 | Nil or no-activity filings are supported: the client can confirm no activity, and the cycle skips to the review stage. | S | A client confirmation is stored and shown to the reviewer. |
| FR-CY-04 | The cycle generator is safe to run twice: it never creates the same cycle twice. | M | Running the job twice on the same day creates zero duplicates. |
| FR-CY-05 | If the generator fails, Administrator is told the same day, and the run can be repeated without harm. | M | A forced failure creates an alert and a log entry. |

## 7.4 Client alerts and document collection

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-AL-01 | The system sends the first alert at the lead time in FR-PK-03 with a secure upload link, the due date and the checklist. | M | Alert is sent on the computed date, once, to the primary contact. |
| FR-AL-02 | Secure links are single client, single cycle, expire at a set time (default 72 hours), and can be renewed by staff. | M | An expired or reused link shows a clear message and offers a request for a new link. No document is visible without a valid link. |
| FR-AL-03 | Reminders repeat at a set interval (default 2 days) until the checklist is complete or the due date passes, then daily. | M | Reminders stop within one hour of the checklist being complete. |
| FR-AL-04 | Client uploads files against each checklist item. Allowed types, size limits and virus scanning apply to every file. | M | An infected or disallowed file is rejected with a reason and logged. The client sees which items are still pending. |
| FR-AL-05 | Uploaded files are never overwritten. A new upload becomes a new version; earlier versions stay viewable by staff. | M | Version history shows who uploaded what and when. |
| FR-AL-06 | Each alert shows delivery status (queued, sent, delivered, failed, bounced). Failures are shown to the owner with a prompt to call the client. | M | A failed send appears on the owner’s work list within 15 minutes. |
| FR-AL-07 | Clients can reply with a message from the portal. Messages are stored against the cycle. | S | A client message notifies the owner and appears in the cycle history. |
| FR-AL-08 | Clients may opt out of WhatsApp or SMS. Email remains the minimum channel. | M | An opted-out channel is never used; the choice is logged. |

## 7.5 Internal alerts and work lists

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-IN-01 | When documents arrive for a cycle, the owner is told and the cycle appears in "Documents received". | M | Notification is created within 1 minute of the last required item arriving. |
| FR-IN-02 | When documents are missing at the first alert date plus the grace period, the cycle appears in "Waiting on client" for the owner with the missing items listed. | M | Items shown match the checklist exactly. |
| FR-IN-03 | If a cycle with no documents reaches the escalation point (default: 2 days before due date), Administrator is notified. | M | Escalation is created once and cannot be dismissed without a note. |
| FR-IN-04 | Owners see one daily work list: received, missing, due this week, overdue. | M | Counts on the work list equal counts in reports for the same owner and date. |
| FR-IN-05 | Staff can mark a client contacted by phone, with a note and a promised date. | S | The promised date raises a reminder to the staff member. |

## 7.6 Assignment, preparation, review and filing

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-WF-01 | Staff or Administrator assign a cycle to an in-house person or an external consultant, with a due date for the work and a note. | M | Assignee is notified. The assignment is logged. |
| FR-WF-02 | A consultant sees only the cycles assigned to them, the documents of those cycles and a space to upload work. Access ends automatically when the cycle closes or the assignment is withdrawn. | M | After closure, the consultant link returns "no access". Attempting any other client record is denied and logged. |
| FR-WF-03 | Maker-checker: the person who prepares cannot approve the same cycle. | M | The approve action is unavailable to the preparer, and the server refuses it if attempted. |
| FR-WF-04 | Reviewer can approve or return with comments. Returned work goes back to the preparer with the stage set to Preparing. | M | Comments are stored and visible to the preparer. |
| FR-WF-05 | Filing step requires an uploaded proof (acknowledgement) and reference number. A cycle cannot reach Filed without both. | M | The Filed action is blocked until both are present. |
| FR-WF-06 | Client is informed when their filing is complete and can download the acknowledgement from the secure link. | S | The client message is sent once and the link works for the set period. |
| FR-WF-07 | Consultant fees or costs per task can be recorded for internal tracking. | C | Cost shows only to Administrator and the owner. |

## 7.7 Fees

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-FE-01 | Each client has a fee plan from the package, with the option for a client-specific amount approved by Administrator. | M | Overrides show the original and the approved amount and who approved. |
| FR-FE-02 | The system raises invoices on the billing schedule (monthly, quarterly, yearly, or one-time), with a unique, gapless invoice number per series. | M | No invoice number is skipped or reused. |
| FR-FE-03 | Staff record a payment against an invoice: amount, date, mode, reference. Part payments are supported. Entries are corrected by a reversing entry, never edited or deleted. | M | The ledger balance after a reversal equals the expected figure. Original entries remain visible. |
| FR-FE-04 | Fee status per client is Paid, Due, Overdue or Part paid, and is visible on the client list and the cycle. | M | Status updates the moment a payment is recorded. |
| FR-FE-05 | Fees are shown to staff only for their own clients. Administrator sees all. | M | A staff user cannot view or export another owner’s fee data. |
| FR-FE-06 | Overdue policy set by Administrator: reminder only, or reminder and a warning on new filings, or block moving a cycle to Filed. Administrator can grant a one-time override with a reason. | M | With the block policy on, the Filed action is refused for a client over the limit unless an override exists. |
| FR-FE-07 | Fee reminders go to the client at set intervals after the due date. | S | Reminders stop when the invoice is paid. |
| FR-FE-08 | Credit notes, discounts and write-offs need Administrator approval. | M | Without approval the entry stays pending and does not change the balance. |
| FR-FE-09 | Tax on invoices (such as GST) is calculated by configurable rates. | M | Invoice totals match the expected figures in the test set. |

## 7.8 Dashboard and reports

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-RP-01 | Administrator dashboard: cycles by stage, overdue filings, documents missing, workload per staff member, fees due and overdue. | M | Each figure opens the list behind it; list size equals the figure. |
| FR-RP-02 | Staff dashboard shows the same, limited to assigned clients. | M | A staff user never sees a count that includes other owners’ clients. |
| FR-RP-03 | Reports: filing status by period, late filings and reasons, aging of fees, consultant turnaround, alert delivery. | M | Each report exports to spreadsheet and PDF. |
| FR-RP-04 | Exports follow the same access rules as screens and are written to the audit log. | M | An export by staff includes only permitted rows and creates a log entry. |

## 7.9 People, roles and access

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-AC-01 | Four roles: Administrator, Staff, Consultant, Client. Permissions are as set out in the matrix in section 8. | M | Every role permission in section 8 has a passing test. |
| FR-AC-02 | Administrator creates and disables staff and consultants. Disabling takes effect immediately and ends all active sessions and links. | M | A disabled person’s next request fails within 1 minute. |
| FR-AC-03 | Reassigning a client to another staff member moves access with it. The previous owner loses access at once. | M | Previous owner sees "no access" on the next request. |
| FR-AC-04 | An access review lists every person with access to every client and can be exported for the Partners to certify each quarter. | S | The export lists current access and the date it was generated. |
| FR-AC-05 | Break-glass: Administrator can open any client. The action requires a reason and is flagged in the audit log. | M | Opening a client without being owner prompts for a reason and logs it. |

## 7.10 Audit log

| ID | Requirement | Pri | Acceptance condition |
| --- | --- | --- | --- |
| FR-AU-01 | The system records: sign-in and failures, every view and download of a client document, uploads, stage changes, assignments, fee entries, permission changes, configuration changes, exports and denied requests. | M | A scripted set of actions produces the expected entries, with no gaps. |
| FR-AU-02 | Each entry has time, actor, role, action, record, source address and result. Entries cannot be edited or deleted by any role. | M | No screen or interface offers edit or delete. A direct database change is detected by the check in FR-AU-03. |
| FR-AU-03 | Entries are chained so tampering is detectable. The chain is verified daily and on demand, and a failure alerts Administrator and the Partners. | M | Altering a stored entry in a test copy causes the check to fail and send an alert. |
| FR-AU-04 | Audit entries can be filtered and exported for auditors. | M | Export includes the chain check result and its date. |

# 8. Role permission matrix

Y = allowed. Own = only clients or cycles assigned to the person. Task = only the single cycle assigned. – = not allowed.

| Capability | Admin | Staff | Consultant | Client |
| --- | --- | --- | --- | --- |
| See all clients | Y | – | – | – |
| See assigned clients only | – | Own | – | – |
| See assigned task only | – | – | Task | – |
| Create and edit clients | Y | Own / create | – | – |
| Create packages and calendars | Y | – | – | – |
| Assign preparers | Y | Own | – | – |
| Upload documents | Y | Own | Task | Own link |
| Download documents | Y | Own | Task | Own link |
| Approve a filing (as checker) | Y | Own, not as preparer | – | – |
| Mark filed | Y | Own | – | – |
| See fee ledger | Y | Own | – | – |
| Record payments | Y | Own | – | – |
| Approve credit, discount, write-off | Y | – | – | – |
| Manage people and access | Y | – | – | – |
| View audit log | Y | – | – | – |
| Export data | Y | Own, logged | – | – |

# 9. Non-functional requirements

| ID | Area | Requirement | Measure |
| --- | --- | --- | --- |
| NFR-SE-01 | Access control | Every request is checked on the server against the user’s role and assignment. Hiding a button is never the only control. | Automated tests try each forbidden action for each role; all are refused. |
| NFR-SE-02 | Sign-in | Staff and Administrator use two-step sign-in. Consultants use an emailed link plus a one-time code. Clients use single-use links. | No staff or admin session exists without the second factor. |
| NFR-SE-03 | Sessions | Idle timeout of 20 minutes for staff and Administrator. Sessions end on disable or password change. | Timeout and ending tested. |
| NFR-SE-04 | Encryption | All traffic encrypted in transit. Documents and database encrypted at rest. Keys held separately from data. | Security review confirms; no plain-text document stored. |
| NFR-SE-05 | Documents | Files are scanned on upload and served only through short-lived, authorised links. Direct public file addresses do not exist. | Penetration test finds no unauthenticated file access. |
| NFR-SE-06 | Secrets and personal data | Personal identifiers such as PAN and bank details are masked on screen unless needed and are never written to logs. | Log review finds none. |
| NFR-SE-07 | Testing | Independent security test before go-live and yearly. No open critical or high findings at go-live. | Report signed by the firm. |
| NFR-AV-01 | Availability | Available 99.5% in working hours (8 am to 9 pm India time), 99% otherwise, measured monthly. Planned maintenance outside working hours. | Monitoring report. |
| NFR-AV-02 | Recovery | Daily backups kept in a separate location. Recovery point no more than 24 hours, recovery time no more than 4 hours. A restore is tested every quarter. | Restore test results recorded. |
| NFR-PF-01 | Performance | Screens open in under 2 seconds and searches in under 1 second for 50,000 cycles and 5,000 clients. | Load test results. |
| NFR-SC-01 | Scale | Supports 5,000 active clients, 100 staff and consultants, and 2 million stored documents without redesign. | Capacity test. |
| NFR-US-01 | Usability | A new coordinator completes the daily work list task after 1 hour of training. Meets WCAG 2.1 AA for contrast and keyboard use. Works on current Chrome, Edge, Safari and Firefox, and on a phone for the client portal. | Usability test; accessibility check. |
| NFR-MN-01 | Maintainability | Rules such as due dates, alert lead times and holidays are data, editable by Administrator, not changes to code. | A due-date change needs no software release. |
| NFR-AU-01 | Time | All times are stored in UTC and shown in India time. Due dates are dates, not times. | No off-by-one-day errors across month ends and daylight tests. |
| NFR-OB-01 | Monitoring | Failed jobs, failed alerts and error spikes alert the technical owner. | Alert fires within 5 minutes in a test. |

# 10. Data requirements

| Data | Key content | Owner | Notes |
| --- | --- | --- | --- |
| Client | Identity, type, contacts, owner, package, status | Staff owner | PAN and GSTIN unique |
| Package and calendar | Filings, fees, due-date rules, lead times, versions | Administrator | Versioned |
| Cycle | Client, filing, period, due date, stage, versions used | System | One per filing per period |
| Document | File, checklist item, version, uploader, scan result | Uploader | Never overwritten |
| Assignment | Cycle, assignee, role, start, end | Staff | Ends on close |
| Invoice and payment | Number, amount, tax, dates, mode, reference | Staff | Append-only ledger |
| Alert | Channel, template, time, delivery result | System | Kept for dispute handling |
| Audit entry | Section 7.10 fields | System | Append-only, chained |

# 11. Integrations

| ID | Integration | Purpose | Pri | Failure behaviour |
| --- | --- | --- | --- | --- |
| INT-01 | Email service | Alerts, links, reminders | M | Retry for 24 hours; show failure to owner |
| INT-02 | WhatsApp or SMS provider | Alerts and reminders | S | Fall back to email; show failure to owner |
| INT-03 | Virus scanning | Scan uploads | M | Files held and not shared until scanned |
| INT-04 | Object storage with encryption | Document storage | M | Upload refused with a clear message; no partial files |
| INT-05 | Single sign-on with the firm’s identity provider | Staff sign-in | C | Local sign-in remains available to Administrator |
| INT-06 | Accounting software export | Fee entries to books | C | Manual export file |

# 12. Compliance, privacy and retention

The firm is responsible for client data. The system supports the firm in meeting India’s Digital Personal Data Protection Act, 2023 and the confidentiality duties of the Institute of Chartered Accountants of India. Legal confirmation of the final position is for the firm’s counsel.

Collect only data needed for filings. Record the client’s consent for communication channels.

Retention: the firm sets the period per data type (suggested 8 years for filings and fee records, to be confirmed). After the period, the system lists records due for deletion; deletion needs Administrator approval and is logged.

Clients can ask for a copy of their data and for correction. The firm can produce both from the system within 15 days.

A confirmed data breach is reported to the Partners within 24 hours of detection. The audit log supplies the evidence of what was accessed.

Consultants sign a confidentiality agreement before an account is created. The system records the agreement date.

# 13. Controls: what makes the process watertight

These controls address the ways filings are most often lost or data leaks. Each maps to requirements above.

| Risk | Control | Requirement |
| --- | --- | --- |
| Filing missed because nobody noticed | Cycles generated ahead; alerts with delivery status; escalation to Administrator | FR-CY-01, FR-AL-06, FR-IN-03 |
| Wrong due date | Dates held as editable data with preview; bulk extension; versioning | FR-PK-02, FR-PK-05, FR-PK-06 |
| Staff see clients that are not theirs | Server-side checks on every request; denied attempts logged | NFR-SE-01, FR-AU-01 |
| Consultant keeps access after work ends | Access tied to the assignment; ends on close; one-click withdrawal | FR-WF-02 |
| Preparer approves own work | Maker-checker enforced by the server | FR-WF-03 |
| Filing marked done without proof | Proof and reference required | FR-WF-05 |
| Documents lost or overwritten | Versioning; no overwrite; backups with restore tests | FR-AL-05, NFR-AV-02 |
| Fee leakage | Append-only ledger; approval for write-offs; overdue policy | FR-FE-03, FR-FE-06, FR-FE-08 |
| Records altered after the fact | Chained audit log with daily check | FR-AU-02, FR-AU-03 |
| Link forwarded to the wrong person | Single use, expiry, renew on request | FR-AL-02 |
| Key person absent | Administrator can reassign any client; break-glass with a reason | FR-AC-03, FR-AC-05 |
| Malicious or infected file | Scan on upload; files held until clear | FR-AL-04, INT-03 |

# 14. Release plan

| Release | Content | Exit condition |
| --- | --- | --- |
| R1 (go-live) | All M requirements | All M acceptance conditions pass; security test passed; restore test passed; 2 weeks of pilot with 20 clients with no severity 1 defect |
| R2 | All S requirements, bulk import, WhatsApp, client messages | S acceptance conditions pass |
| R3 | C requirements as chosen by Partners | Agreed at the R2 review |

# 15. Acceptance and sign-off

Each requirement is accepted when its acceptance condition passes in a test run witnessed by the business owner.

Go-live needs written sign-off from the Administrator (business) and a Partner (risk).

A severity 1 defect (data exposed, filing blocked, wrong due date, data loss) stops go-live. A severity 2 defect needs a fix date agreed in writing.

Data migration is accepted when counts and a 5% sample of migrated clients match the source.

# 16. Change control

A change to this document needs a written request stating the reason, the affected requirement IDs and the cost and date effect. The Administrator approves; Partners approve changes to scope, security or retention. Approved changes are added to the version history below.

# 17. Open questions

| No. | Question | Needed from | Needed by |
| --- | --- | --- | --- |
| Q1 | Confirm retention periods per record type | Partners and counsel | Before design freeze |
| Q2 | Which WhatsApp or SMS provider will the firm contract? | Partners | Before R2 build |
| Q3 | Should clients with overdue fees be blocked from filing, or only warned? | Partners | Before R1 build |
| Q4 | List of filing types and due-date rules for the first 12 months | Administrator | Before data load |
| Q5 | How many existing clients and documents need migrating, and from where? | Administrator | Before R1 plan |
| Q6 | Is hosting in India mandatory for all data? | Partners and counsel | Before design freeze |

# 18. Glossary

| Term | Meaning |
| --- | --- |
| Cycle | One filing for one period for one client, for example GSTR-1 for September 2026 |
| Package | A named set of filings, checklists and fees given to a client |
| Filing calendar | The schedule of due dates and alert lead times for a filing type |
| Maker-checker | Rule that the person who prepares work cannot approve it |
| Secure link | A private, time-limited address that lets one person act on one cycle without a password |
| Break-glass | An emergency access path that needs a reason and is flagged |
| Append-only | Records can be added but never changed or removed |

# Version history

| Version | Date | Change | Author |
| --- | --- | --- | --- |
| 1.0 | 8 Oct 2026 | First draft for review | Claude |